The dam case analysis has been completed, and here are the results:

- Thwake Dam: The analysis supports that the reservoir is forming, with approximately 1.6% of the design surface area newly filled. This aligns with the expected progress.

- Arror Dam: The analysis indicates that the project is 'NOT DELIVERED / CONFLICTED'. The water added since the baseline (0.00 ha delta) is below the minimum guardrail, suggesting that any existing water is pre-existing and not evidence of the dam's progress.

- Kimwarer Dam: Similar to Arror Dam, this project is also marked as 'NOT DELIVERED / CONFLICTED', with no new water added since the baseline that meets the guardrail criteria.

Thwake: https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/0af498e545a7c15bf995a1c26561bfdf-1ad55e03a40866dedec4b91eb674c48e:getPixels

Arror: https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/09c8b32eebf25c824da46a9e7599b0c7-1e2222488b3ebc28edec0c922518d8d7:getPixels

Kimwarer: https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/34a8aadfe0a1411831f4617d69b135ae-69d681563e6e321e30e276c5aa234a09:getPixels

| Project | AOI Centre | Pre- Image Count | Current Image Count | Pre-Extent (ha) | Current Extent (ha) | Delta (ha) | Verdict |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Thwake Dam | (-1.787607, 37.840343) | 10 | 26 | 16.91 | 16.91 | 46.13 | SUPPORTED- reservoir forming, ~1.6% of design surface area (46.13 ha of 2900 ha) newly filled since baseline. Do NOT equate this with a contractor's reported construction-complete percentage |
| Arror Dam | (1.02, 35.57) | 4 | 25 | 0.00 | 0.00 | 0.00 | DELIVERED / CONFLICTED- water added since baseline (0.00 ha delta) is below the small-pan guardrail (20.0 ha). Current extent (0.00 ha) may be pre-existing water unrelated to this project- not evidence the dam exists. |
| Kimwarer Dam | (0.265, 35.564) | 3 | 23 | 0.00 | 0.00 | 0.00 | DELIVERED / CONFLICTED- water added since baseline (0.00 ha delta) is below the small-pan guardrail (20.0 ha). Current extent (0.00 ha) may be pre-existing water unrelated to this project- not evidence the dam exists. |

.

Kimwarer Dam        (0.265, 35.564)                3                   23           0.00               0.00      0.00  NOT DELIVERED / CONFLICTED — water added since baseline (0.00 ha delta) is below the small-pan guardrail (20.0 ha). Current extent (0.00 ha) may be pre-existing water unrelated to this project — not evidence the dam exists

/tmp/ipykernel_1461/1686148077.py:97: DeprecationWarning: datetime.datetime.utcnow() is deprecated and scheduled for removal in a future version. Use timezone-aware objects to represent datetimes in UTC: datetime.datetime.now(datetime.UTC).

today_dt = today or datetime.utcnow()

project             aoi_center  pre_image_count  current_image_count  pre_extent_ha  current_extent_ha  delta_ha                                                                                                                                                                                                                          verdict

Thwake Dam (-1.787607, 37.840343)               10                   26          16.91              63.03     46.13 SUPPORTED — reservoir forming, ~1.6% of design surface area (46.13 ha of 2900 ha) newly filled since baseline. Do NOT equate this with a contractor's reported construction-complete percentage — they measure different things.

Arror Dam          (1.02, 35.57)                4                   25           0.00               0.00      0.00  NOT DELIVERED / CONFLICTED — water added since baseline (0.00 ha delta) is below the small-pan guardrail (20.0 ha). Current extent (0.00 ha) may be pre-existing water unrelated to this project — not evidence the dam exists.

Kimwarer Dam        (0.265, 35.564)                3                   23           0.00               0.00      0.00  NOT DELIVERED / CONFLICTED — water added since baseline (0.00 ha delta) is below the small-pan guardrail (20.0 ha). Current extent (0.00 ha) may be pre-existing water unrelated to this project — not evidence the dam exists.

Thumbnail URLs (current-period composite):

Thwake:   https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/0af498e545a7c15bf995a1c26561bfdf-1ad55e03a40866dedec4b91eb674c48e:getPixels

Arror:    https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/09c8b32eebf25c824da46a9e7599b0c7-1e2222488b3ebc28edec0c922518d8d7:getPixels

Kimwarer: https://earthengine.googleapis.com/v1/projects/promisewatch-cases/thumbnails/34a8aadfe0a1411831f4617d69b135ae-69d681563e6e321e30e276c5aa234a09:getPixels